| (1656) | SERIAL C1667 |
| --- | --- |

REPLACEMENT RESEARCH REACTOR PROJECT AWARD 2002

INDUSTRIAL RELATIONS COMMISSION OF NEW SOUTH WALES

Application by The Master Builders' Association of New South Wales, industrial organisation of employers.

(No. IRC 3719 of 2002)

| Before The Honourable Justice Walton, Vice-President | 19 September 2002 |
| --- | --- |

AWARD

TABLE OF CONTENTS

1.	Preamble

2.	Objectives

3.	Definitions

4.	Parties

5.	Application of Project Award

6.	No Extra Claims

7.	Sub-Contracting

8.	Period of Operation

9.	Application of Other Instruments

10.	Monitoring Committee

11.	Inductions

12.	Clothing

13.	Productivity Improvements

14.	Site Milestone Payment

15.	Environment, Health, Safety and Rehabilitation (EHS&R)

16.	Safety Dispute Settling Procedures

17.	Workers Compensation

18.	Long Service Compliance

19.	Practical Completion Handovers To ANSTO

20.	Australian Industry Involvement

21.	Training/Apprentices And Workplace Reform

22.	Compliance With Award & Statutory Requirements

23.	Transport Drivers

24.	Anti-Discrimination

25.	Project Death Cover

26.	Personal Carer's Leave

27.	Union Right Of Entry To Project Site

28.	Immigration And Compliance

29.	Dispute Settlement Procedures

30.	Not A Precedent

31.	Leave Reserved

32.	Annexure A

1.  Preamble

1.1	The terms of this Project Award have been agreed upon between John Holland and the Labor Council of New South Wales on behalf of the unions nominated in this Project Award and shall operate on and from the date construction work commenced on the Project.

1.2	This Project Award governs the terms and conditions of employment for Employees.

2.  Objectives

2.1	The primary objective of this Project Award is to provide a framework for John Holland and other Employers on the Project to manage the Project so as to achieve the Project Milestones as set out in subclause 14.3 in compliance with the Federal Government's National Code of Practice and John Holland contractual obligations under the Code.

2.2	Additional objectives of this Project Award are:

(a)	To provide a framework for John Holland and other Employers on the Project to manage those issues on the Project which affect or may affect more than one Employer;

(b)	To improve productivity by initiatives aimed at:

(i)	early completion of key project milestones

(ii)	communication, consultation and relationships between Employer, Employees and Unions;

(iii)	health and safety;

(iv)	training and skill formation;

(v)	skills transfer in specialized trades; and

(vi)	flexible workplace practices.

(c)	To ensure that John Holland and all Employers comply with the provisions of this Project Award, all other applicable awards and/or industrial instruments and legislative obligations;

(d)	To promote and implement improved work methods and productivity;

(e)	To complete the Project early, to required quality standards and within budget;

(f)	To adopt a co-operative and non-adversarial approach to all industrial relations issues;

(g)	To assist in developing a harmonious relationship between John Holland, Employers, Unions and Employees in respect of this Project;

(h)	To enhance occupational health, safety and environmental practices;

(i)	To provide enhanced wage and conditions for all Employees on this Project;

(j)	To assist in the effective operation of site security arrangement in and/or during the life of the project;

(k)	To ensure the Parties acknowledge the integrity of federal industrial instruments will be maintained;

(l)	To ensure amenities on the Project shall comply with the standards laid down inn the relevant Awards, Codes of Practice, Australian Standards and Legislation;

(m)	To ensure each Employer complies with its Award, industrial instrument or legislative obligations in respect of superannuation.

3.  Definitions

For the purpose of this Project Award, the following definitions shall apply.

"ANSTO" shall mean Australian Nuclear Science and Technology Organisation.

"EHS&R" shall mean Environmental, Health, Safety and Rehabilitation.

"Employee" shall mean a person engaged by an Employer and who performs work on the Project.

"Employer" shall mean John Holland Pty Ltd and/or any Trade Contractor engaged by John Holland Pty Ltd to work on the Project, including Trade Contractors respective subcontractors plus other Trade Contractors/subcontractors engaged by John Holland Pty Ltd and/or Trade Contractors/subcontractors for this Project post Project Award signing.

"Environmental, Health, Safety and Rehabilitation Policy" shall mean either of the plan or policy devised and implemented by the Project Director for the Project (as amended from time to time).

"John Holland Pty Ltd" / "John Holland" shall mean John Holland Pty Ltd of 235 Pyrmont Road, Pyrmont.

"Monitoring Committee" shall mean the committee established under Section 10 of this agreement.

"Parties" shall mean the Employers and the Unions referred to in Section 4 of this Project Award.

"Practical Completion" shall mean the completion of each Separable Portion of the Project where the building is fit for occupancy and/or purpose and handover to ANSTO.

"Principal" shall mean the end user of the facility, namely ANSTO.

"Principal’s Representative" shall mean the person appointed by the Principal, to act on its behalf.

"Programme Milestones" shall mean the milestones listed in Section 14.3 of this Project Award, as amended by the Monitoring Committee from time to time and as approved by the Principal’s Representative.

"Project" shall mean the construction works contracted to John Holland Pty Ltd at the ANSTO facility, New Illawarra Road, Lucas Heights, Sydney.

"Project Award" shall mean this Name of Award made between the Parties.

"Project Director" shall mean the Project Director (Delivery) for the Project appointed by John Holland Pty Ltd from time to time.

"Project Site" shall mean the Replacement Research Reactor Project located at ANSTO’s Lucas Heights Science and Technology Centre, Lucas Heights, Sydney.

"RRRP" shall mean the Replacement Research Reactor Project located at ANSTO’s Lucas Heights Science and Technology Centre, Lucas Heights, Sydney.

"Safety Committee" shall mean the site safety committee formed under the Occupational Health and Safety Act (NSW) 2000.

"Trade Contractor" shall mean subcontractors/suppliers engaged by John Holland Pty Ltd to undertake works on the project.

"Unions" shall mean each of the Unions listed in Section 4 of this Project Award.

4.  Parties

The parties to this Project Award are:

John Holland Pty Ltd; and the Labor Council of New South Wales on behalf of the following Unions:

Construction, Forestry, Mining and Energy Union (New South Wales Branch).

Electrical Trades Union of Australia, New South Wales Branch.

The Communications, Electrical, Electronic, Energy, Information, Postal, Plumbing and Allied Services Union (Plumbing Division):

Automotive, Food, Metals, Engineering, Printing and Kindred Industries Union, New South Wales Branch.

Transport Workers' Union of Australia, New South Wales Branch.

The Australian Workers' Union, New South Wales.

together the 'Parties'.

5.  Application of Project Award

5.1	This Award will apply to work done on the Project by the Employees for the period the Employer engages the Employees to work on the Project.

5.2	Where John Holland engages sub-contractor/s, it shall make it a condition of any contract that it enters into with its sub-contractor/s that they will not employ or otherwise engage persons on wages and conditions, which are less favourable than those set out in this Project Award.

5.3	By entering this Award, the Parties intend to enter legal relations and acknowledge and agree that the terms of this Award will create a binding contract.

5.4	The Parties also acknowledge and agree that the terms of this Award form part of the tender conditions for work on this Project.

5.5	This Award is generally intended to supplement and co-exist within the terms of existing Enterprise Agreements and Awards and it’s primary purpose is to provide a framework for the Employers, the Labour Council and the Unions, to manage those issues on the Project which affect more than one Employer.

6.  No Extra Claims

6.1	The Parties shall not make any extra claims in respect of matters covered in this Project Award or otherwise, for the duration of this Project Award.

6.2	The Parties agree that this Project Award is inclusive of all project locality disabilities that may exist on or near to the site.

6.3	Notwithstanding anything else in this clause, nothing shall prevent Employers, Employees and Unions entering into or renewing industrial instruments during the life of this Project Award, subject to the legislative processes available to the Parties.

7.  Sub-Contracting

7.1	John Holland will have the discretion to engage one or more Employers in a particular trade or discipline. John Holland will let packages of work to Trade Contractors who may in turn then engage other Employers.

8.  Period of Operation

8.1	This Project Award shall operate on and from 11 April 2002 and shall remain in force thereafter for a period of 3 years or until the completion of the cold commissioning phase of this Project.  This Project Award shall not be extended beyond the Project reaching cold commissioning.

8.2	The Parties have agreed that early preparation completed on site before the issuance of the Facility License to construct the project would not be bound by the terms of the Project Award.

9.  Application of Other Instruments

9.1	It is the intention of the Parties that the terms and conditions of this Project Award shall be the minimum conditions that shall be provided to employees that work on the project in terms of those matters governed by this Award.

9.2	The Parties agree there is to be no "double dipping", in the event that the provisions in the relevant industrial instrument cover the same benefits provided for in this Project Award.

9.3	Parent Awards

(a)	This Project Award is generally intended to supplement and co-exist within the terms of existing industrial instrument and awards and it's primary purpose is to provide a framework for John Holland, other Employers, Labor Council and the Unions, to manage those issues on the Project which affect more than one Employer.

(b)	This Project Award shall apply to all Employees engaged to perform construction work on the Project who are covered - or able to be covered - by the classifications within the Awards, and to all Unions, and to all Employers of such Employees who perform work on the Project.

(c)	Where the Project Award is silent, the terms and conditions of any applicable award or industrial instrument shall apply.

9.4	Relevant Codes of Practice

(a)	The Parties agree to comply with the provisions of the relevant Codes of Practice.

10.  Monitoring Committee

10.1	The Parties shall establish a monitoring committee ('Monitoring Committee') for the purpose of resolving issues that may arise in the implementation of this Project Award.

10.2	The members of the Monitoring Committee shall be nominated by and represent John Holland Group, the Trade Contractors, the Labor Council and the Unions. The Monitoring Committee will have 6 members, 2 members to be appointed by John Holland, 1 member to be appointed by the Trade Contractors, 2 members to be appointed by and representing the Unions and their members, and 1 member to be appointed by and representing the Labor Council.

10.3	The representative of the Labor Council shall be delegated chairperson of the Monitoring Committee and be responsible for calling meetings, issuing agendas and taking Minutes.

10.4	The Monitoring Committee shall use its best endeavours to meet quarterly, or more regularly if required.

11.  Inductions

11.1	All Employees entering the Project Site must have undergone;

(a)	General Industry Workcover accredited Induction Training;

(b)	Work Activity Induction Training; and

(c)	Site Specific Induction Training.

11.2	Evidence of the completion of the General Industry Workcover accredited Induction Training and the Work Activity Induction Training must be presented to John Holland prior to any Employee commencing work on the Project Site.

11.3	Each Employee will receive a site specific induction card after completing the Site Specific Induction Training and access to the Project Site will only be granted to an Employee who exhibits the issued site induction card. In the case of a lost card, an Employee's identity will be confirmed prior to the issue of a new replacement card.

11.4	Each Employee's RRRP induction card must be worn in an exposed position at all times by the Employee whilst engaged on the Project Site and is not transferable under any circumstance to any other person.

11.5	Each Employee will be required to swipe the induction card at a control point to gain access and exit from the Project Site.  Any Employee arriving at the Project Site without their induction card will not gain access onto the Project Site.

12.  Clothing

12.1	Employers will provide, wherever practical, legally produced Australian made protective clothing.

Employers are to consult with the John Holland HSE Manager to obtain a listing of accredited suppliers from whom they can purchase protective clothing for RRRP.

Employers will consult with the Labor Council of NSW to be provided with a list of Australian manufacturers who do not use illegal or exploited labour in the manufacturing of their work clothes.

12.2	Employers will provide their Employees with the following items of clothing:

(a)	Safety Footwear

Appropriate safety footwear will be issued to Employees upon commencement of work on the Project and will be replaced on a fair wear and tear basis thereafter provided they are produced to the Employer for inspection.

(b)	Work Clothing:

Trousers and Shirts, or Bib and Brace Overalls and Shirts, or Combination Overalls

Dependent upon the appropriate trade 2 sets of either of the above will be provided after accumulated employment on the Project by an Employee of 152 hours and will be replaced twice per calendar year or as a result of fair wear and tear provided they are produced to the Employer for inspection.

(c)	Jackets

Each Employee, after accumulated employment on the Project of 152 hours shall be eligible to be issued with one (1) Australian made bluey jacket or lined woolen jacket or equivalent, which will be replaced once per calendar year or by fair wear and tear.

The type of jacket issued to an Employee will be determined by the nature of work performed to ensure that the jacket is not unsafe for the work performed by each Employee.

(d)	Equivalent Clothing

Where documented evidence can be shown that the equivalent or higher standard of clothing referred to in 12.2 (a), (b) and (c) above has been supplied by the Employer within the last three (3) month period, then the above will not apply.

13.  Productivity Improvements

A prerequisite for completing the Project on or before time is that the time available for productive work be maximized; and, in turn, the maximization of time requires flexibility in programming the works. To this end, John Holland, the Employers and the Unions shall co-operate to achieve such flexibility in areas specified as well as giving consideration to the quality of working life for employees, but not necessarily limited to, those set out below.

13.1	Meal Breaks

(a)	Meal breaks may be staggered so as to maintain production during the day;

(b)	The staggering of meal breaks shall be sought by agreement between John Holland or the Employers with their Employees and relevant Union Official/Accredited Delegate ;

(c)	There will be no unreasonable interruption to the comfort of Employees during meal breaks and all sheds will be maintained in a clean and hygienic condition at all times.

13.2	Hours of Work

(a)	The ordinary hours of work shall be based on an average of 38 hours per week, to be worked between the hours of 6am to 6pm, Monday to Friday. The ordinary hours of work shall not exceed 8 hours on any one-day;

(b)	However, by agreement between the parties, the starting time for ordinary hours of work may be extended to 5.00am.

13.3	Rostered Days Off

(a)	Rostered days off "RDO's" may be staggered and banked so as to maintain production during crucial stages of the construction programme;

(b)	Agreement on the staggering and banking of RDO's shall be sought by the Employer with its Employees and relevant Union Official/Accredited Delegate;

(c)	Where agreement is reached between the Employer and its Employees and relevant Union Official/Accredited Delegate, and an alternative day is substituted for the scheduled RDO, the scheduled RDO shall be regarded as an ordinary working day;

(d)	Each Employer will maintain records, which will be made available for inspection by the relevant Union Official. These records must detail RDO's and accrued RDO entitlements for each Employee. All such details will also be recorded on Employee pay slips;

(e)	A maximum of five RDO's may be banked during any twelve (12) month period;

(f)	Where an Employee has banked their full entitlement of "banked RDO'S" in accordance with their relevant industrial instrument provisions, then that Employee will be required to take off all subsequent scheduled RDO's until such time as the employee reduces their banked RDO entitlement;

(g)	It is acknowledged that different arrangements in relation to the banking of RDO's may apply to members of the CEPU.

13.4	Project Site Access and Exit

(a)	Safe means of access and egress to all construction areas on the Project Site will be controlled and maintained to enable all Employees to get to and from work areas without delay.

13.5	Inclement Weather

(a)	The Parties are committed to minimising lost time due to inclement weather, and ensuring that no Employee works in an unsafe area or uses an unsafe work method. To this end, the Parties shall adopt a reasonable approach to what constitutes inclement weather, and comply with the following procedures for work to continue during periods of inclement weather:

(i)	where an area of the Project Site is affected by inclement weather, all the Employees in areas not affected by inclement weather shall continue working, regardless of the fact that Employees in the areas affected by inclement weather may not be employed in productive work;

(ii)	Employees in an area affected by inclement weather shall accept transfer to an area, or site, not affected by inclement weather if, in the opinion of the Parties, productive work is available in that area, or site, and that work is within the scope of the Employees skill, competence and training;

(iii)	where it is not possible to transfer Employees to non affected areas, or where there is no productive work in the non affected areas, non- productive time may be used for activities such as training, planning and re-programming of the Project. Training provided is to be accredited training relating to the Employees trade or calling. Employees will not be unnecessarily held on the Project.

(b)	Nothing in the above procedure shall override the rights of the Safety Committee under any Occupational Health and Safety statute;

(c)	Any dispute(s) concerning application of this inclement weather procedure shall be dealt with in accordance with clause 29.4.

13.6	Effective Use of Resources

(a)	The Parties to this Project Award agree to maximise the use of resources to meet key program dates and smooth production flows.

13.7	Best Practice

(a)	The Parties agree that Best Practice is simply the best way of doing things. It is a process of constantly changing and adapting to new procedures and work methods. Best Practice is not restricted to an examination of cost, but also includes quality and timely completion of work in a safe and efficient manner:

(i)	The Project's Best Practice includes:

Understanding and measuring the Client's needs;

Skill enhancement of the workforce;

Flexible workforce, committed to change;

Employees to receive their full entitlements;

Employee involvement;

Provision of a healthy and safe working environment and work practices;

The achievement of excellence through continuous improvement.

(ii)	This Award and Best Practice should result in expected benefits, viz:

The Project being regarded as a superior class facility, providing well paid, satisfying jobs in a safe and healthy work environment;

The construction program being completed in a timely manner which allows for the most efficient sequence of operation and utilisation of resources;

Reduction in errors and defects through the application of quality systems and effective planning, scheduling and information flow;

Reduced cost inputs through more efficient use of personnel and equipment resources;

No lost time due to industrial disputation;

No work place injuries/accidents.

14.  Site Milestone Payment

14.1	Introduction

(a)	A milestone payment linked to works completed against the construction program shall apply to this Project.

(b)	The Parties intend the milestone payments to provide a direct benefit to the completion of the Project by acting as an incentive for ensuring the Project betters the construction time frames required by the Client.

(c)	The Parties to this Project Award recognise the milestone payments that relate to Project Milestones (as detailed in subclause 14.3) can be an effective incentive to the Employees engaged on the Project towards the achievement of those Project Milestones.

(d)	Milestone payments are not subject to any CPI adjustment for the life of the Award.

14.2	Application of milestone payments

(a)	Subject to the conditions set out in sub-clauses 14.2(b) - 14.2(c), a milestone payment of $2.00 (two dollars) per hour shall be paid for each hour worked by an Employee on the Project.

(b)	Payment of the milestone payments shall be directly dependent upon and linked to the achievement of Project Milestones as proposed in subclause 14.3. It will be the responsibility of the Monitoring Committee, at its first meeting, to ratify proposed Project Milestones and the completion date of each Milestone.

(c)	In recognition of the Employees ongoing support for the initiatives incorporated in this Award, the milestone payment stated in clause 14.2(a) is to be split in two equal portions.

One half of the nominated hourly paid payment (Part A) shall be paid weekly with the remaining half (Part B) paid retrospectively on completion of the listed project milestones stated in clause 14.3.

Should the Employees ongoing support for the initiatives incorporated into this Award be withdrawn or withheld, the above Part A payment is to be withheld until the successful completion of the project milestone and then paid jointly with the Part B retrospective milestone payment.

(d)	In the event that a Project Milestone is not achieved by the relevant completion date, the Monitoring Committee shall meet to discuss the reasons for failure to meet the Project Milestone by the target completion date. Such discussions shall aim to produce recommendations or suggestions for changes to work and/or management practices that may ensure that all future Project Milestones are met by the specified completion date/s.

(e)	Subject to subclause (f) in the event of a Project Milestone does not meet its respective completion date, payment of the full i.e. (Part A & B) milestone payment stated in clause 14.2(a) will be withheld. The payment will be withheld subject to the achievement of the next subsequent Project Milestone by its completion date.

(f)	If this next Project Milestone is met, the milestone payment previously withheld in accordance with clause 14.2(e) shall be paid in full.  All future payments shall revert back to the mechanism stated in clause 14.2(c).

(g)	Despite sub-clause (e), where the failure to meet a Project Milestones is as a result of circumstances beyond the control of the Employees engaged on the Project, the Monitoring Committee may agree to maintain payment.

(h)	It is recognised any recommendation of payment of milestone payments must be supported by the Principal’s Representative (ANSTO’s Project Manager) before payment is afforded.

(i)	Should the Principal’s Representative (ANSTO’s Project Manager) not accept any recommendation for payment by the Monitoring Committee in relation to payment of a milestone payment, the matter can be referred, by the Chairperson of the Monitoring Committee, to the Industrial Relations Commission for determination.  Such determinations shall be binding on all Parties.

14.3	The proposed Project Milestones are as follows:

| PROJECT MILESTONES (Based on 11 April 2002 project start) | Target Date |
| --- | --- |
| Milestone 1 - Completion of Bulk Excavation and assoc. works | 19-Jul-02 |
| Milestone 2 - Completion of Reactor Building Substructure | 21-Oct-02 |
| Milestone 3 - Completion of Reactor Building Superstructure to +8M | 03-Mar-03 |
| Milestone 4 - Completion of Reactor Building Superstructure to +17M | 08-Apr-03 |
| Milestone 5 - Completion of NGH steel structure | 18-Jun-03 |
| Milestone 6 - Completion of Reactor Tank Installation | 01-Sep-03 |
| Milestone 7 - Completion of Steel Frame Grillage | 06-Oct-03 |
| Milestone 8 - Hand Over of Visitors Centre | 18-Dec-03 |

| Milestone 9 - Hand Over of Neutron Guide Hall - SP3 | 24-Feb-04 |
| --- | --- |
| Milestone 10 - Hand Over Reactor Beam Hall - SP4 | 20-Mar-04 |
| Milestone 11 - Hand Over Office - SP5 | 06-Apr-04 |
| Milestone 12 - Hand Over Reactor Hall & Control Rooms | 31-Mar-04 |
| Milestone 13 - Completion of Cold Commissioning - SP1 | 17-Feb-05 |

14.4	It is recognised that the application of milestone payments under clause 14 shall apply to Employees as stated below:

APPLICATION OF THE MILESTONE PAYMENTS TO EMPLOYEES

| Type of Work And Status | Payment Application |
| --- | --- |
| Normal Work | Applies |
| Sick Leave | Does not apply |
| Annual Leave | Does not apply |
| Public Holidays | Does not apply |
| Rostered Days Off | Applies |
| Workers Compensation | Does not apply |
| Training on-site | Applies |
| Jury Duty | Does not apply |
| Bereavement Leave | Does not apply |
| Inclement Weather Off Site | Does not apply |
| Inclement Weather On Site | Applies |
| Unauthorised Stoppages | Does not apply |

15.  Environment, Health, Safety and Rehabilitation (EHS&R)

15.1	Induction

(a)	All employees must attend an EHS&R site induction course on commencement of engagement on site.

15.2	Environment, Health and Safety Plans

(a)	All Employers must submit an environment, health, safety and rehabilitation management plan in accordance with relevant legislation.  These plans should include evidence of:

(i)	risk assessment of their works;

(ii)	hazard identification, prevention and control;

(iii)	planning and re-planning for a safe working environment;

(iv)	industry and trade specific induction of Employees;

(v)	monitoring performance and improvement of work methods;

(vi)	reporting of all incidents/accidents;

(vii)	compliance verification; and

(viii)	regular EHS&R meetings, inspections and audits of the Project.

15.3	The Safety Committee

(a)	The Safety Committee will be properly constituted with an agreed constitution. All members of the safety committee will undertake agreed Occupational Health and Safety training with an accredited organisation.

15.4	Safety Procedures

(a)	The Parties acknowledge and agree that all Parties are committed to safe working procedures.

(b)	If the Project Director or the Safety Committee is of the opinion that an Employee or Employer has committed a serious breach of either the Environmental, Health and Safety Policy or the relevant safety management plan (or any other agreed safe working procedure), the Project Director (or the Project Director on recommendation from the Safety Committee) will implement disciplinary action against the Employer or Employee which may include taking all steps required to remove the Employer or Employee from the Project.

(c)	The Parties agree that pursuant to the relevant Code of Practice, in the event that an unsafe condition exists, work is to continue in all areas not affected by that condition and those Employers may direct Employees to move to a safe place of work.  No Employee will be required to work in any unsafe area or situation.

15.5	OH&S Industry Induction

(a)	No person will be engaged on site unless they have completed the WorkCover NSW Accredited OH&S Industry Induction Course.

15.6	Formwork Safety

(a)	All persons engaged on the erection or dismantling of formwork will have the relevant WorkCover Formwork Certificate of Competency.  Where an Employee does not have a Certificate of Competency, an accredited provider will be contacted to assess the qualifications of the relevant Employee.

15.7	Temporary Power/Testing and Tagging

(a)	In order to maintain the highest standard of safety in regards to the use of electricity during construction, it is agreed that the temporary installation is installed strictly in accordance with AS 3012 (1995).  All work is to be carried out by qualified licensed or registered electricians.  Testing and tagging is to be carried out only by qualified electrical tradesperson.

16.  Safety Dispute Settling Procedures

16.1	No Employee will be required to work in or on an unsafe area or process on the Project. Where a safety problem has been identified by the Safety Committee and which prevents work from occurring in any area, work shall cease in the immediate affected area only. Priority will be given to rectifying unsafe access areas. If any access areas are unsafe, Employees will use alternative safe access if available.

16.2	Should a safety dispute arise over whether one or more work areas are safe or not, the following procedures shall apply:

(a)	Employees shall not leave the Project Site whilst the processes below are being observed;

(b)	Immediate inspection of the affected work areas will be carried out by both John Holland and Employee representatives of the Safety Committee;

(c)	John Holland, following consultation with the Workplace Safety Committee, will select the sequence of inspection of affected areas;

(d)	The inspection shall identify the safety rectification work, if any, required in each area;

(e)	As safety rectification work, if any, is agreed for each area, all relevant Employees shall immediately commence such rectification works;

(f)	Upon verification that such rectification work has been completed, normal work will resume progressively in each area;

(g)	Should any dispute arise as to the rectification work required to any area, then John Holland will immediately call the designated WorkCover Authority inspector to recommend the rectification work. All relevant parties will comply with the WorkCover inspector’s recommendations;

(h)	In the case of an emergency evacuation, Employees will strictly follow the procedures set out in the Site Induction.

16.3	Nothing in this clause shall negate or contradict any rights and or obligations under the Occupational Health and Safety Act.

17.  Workers Compensation

17.1	John Holland and all Employers must ensure their Employees are covered by adequate levels of workers' compensation insurance, specifically, the expiry date of the policy, the estimated wages disclosed and the tariff examined.

17.2	John Holland will audit Certificates of Currency from each Employer engaged on the Project Site.

17.3	John Holland and all Employers shall keep a register of injuries/Project Site accident book in a readily accessible place on the Site.

17.4	All Employees must enter in the register any injury received by the Employee.  John Holland or the relevant Employer must be notified immediately of all injuries on the Project Site.

17.5	Employees and their Employers must comply with the following steps to ensure expedited payment of workers compensation:

(a)	All Employees will report injuries to the project first aider and their supervisor at the earliest possible time after the injury;

(b)	All Employees will comply with the requirements for making a workers compensation claim, including the provision of a Workcover medical certificate, at the earliest possible time after injury.  This information will also be supplied to the project first aid officer and their supervisor;

(c)	In cases where the Employee is unable to comply with the above, the relevant employer will assist in fulfilling requirements for making a claim.

17.6	Employers must ensure that they are aware of and will abide by Sections 63 and 69 of the Workers Injury Management and Workers Compensation Act 1998, which provide that:

(a)	The Employer shall keep a register of injuries/site accident book in a readily accessible place on site;

(b)	All Employees must enter in the register any injury received by the Employee.  The Employer must be notified of all injuries on site immediately.  The Employer must notify the insurer within 48 hours of a significant injury;

(c)	An Employer who receives a claim or compensation, must within seven (7) days of receipt, forward the claim or documentation, to their insurer;

(d)	An Employer who receives a request from their insurer for further specified information must within seven (7) days after receipt of the request, furnish the insurer with the information as is in the possession of the Employer or reasonably obtained by the Employer;

(e)	An Employer who has received compensation money from an insurer shall forward such money to the person entitled to the compensation within three (3) working days.

17.7	Where there has been a serious incident and/or accident which has resulted in a serious injury or loss of life the Employer shall notify the relevant Union as soon as possible.

17.8	The Employer will promptly complete the relevant accident notification form and send it to WorkCover.

18.  Long Service Compliance

18.1	If applicable, in accordance with the NSW Building and Construction Industry Long Service Leave Act 1955 no employee will be engaged on the Project Site unless he or she is a worker registered under the relevant long service leave legislation. All Trade Contractors (if applicable) engaged on the Project Site will be registered as employers in accordance with the Building and Construction Industry Long Service Payments Act 1986 and will strictly comply with their obligations and in particular this issue of Employee long service leave certificates of service.

18.2	All Employers shall provide documentary evidence from the Long Service Payments Corporation to John Holland where applicable.

19.  Practical Completion Handovers to ANSTO

19.1	The Parties to this Project Award acknowledgement and agree that partial handovers to ANSTO will occur during construction as John Holland achieves progressive practical completion. It is agreed by the Parties to this Project Award, the Employers and the Employees, that no entitlement applicable under this Project Award shall apply to any person engaged by ANSTO to prepare areas handed over to them for ANSTO's future business operations in the new premises.

19.2	The Parties agree that productivity payments will cease upon the achievement of practical completion by John Holland of each separable portion of the Project and occupation or intended occupation of that part of the Project Site by ANSTO.

20.  Australian Industry Involvement

20.1	John Holland and its Trade Contractors shall endeavour, wherever possible, practical and competitively priced, to maximise Australian industry content in materials and equipment.

20.2	John Holland shall endeavour to maximise Australian content in materials and construction equipment on the Project, wherever practical and feasible.

21.  Training / Apprentices and Workplace Reform

21.1	Training and Workplace Reform

(a)	The Parties are committed to achieving improvements in productivity and innovation through cooperation and reform.  Employers are expected to demonstrate their commitment to develop a more highly skilled workforce by providing their Employees with career opportunities through appropriate access to training and removing any barriers to the use of skills acquired.

21.2	Apprentices

(a)	As part of the Employer’s commitment to industrial training, all Employer’s are encouraged to maintain a ratio of one apprentice/trainee to every five tradesperson within each Employer’s workforce.

22.  Compliance With Award and Statutory Requirements

22.1	Arrangements or practices designed to avoid award and legislative obligations, such as cash in hand, sham sub-contract arrangements, and all - in payment systems designed to circumvent the Award and Statutory requirements, shall not be allowed on the Project.

22.2	John Holland, in association with an authorised Union Official, has the right to check monthly payments for superannuation, redundancy and other relevant industrial instrument entitlements of Trade Contractors engaged on the Project.

22.3	An authorised Union official may request a copy of a statement pursuant to Section 127(3) of the Industrial Relations Act 1996 of NSW to be supplied within seven (7) days of that request.

22.4	The authorised Union official shall advise John Holland if they believe the information which has been provided by the Trade Contractor is not correct.  Should a dispute arise in this matter then Dispute Settlement Procedures contained within this Project Award and/or that found in the Trade Contractor’s Workplace Agreement/Arrangement or in the relevant Award(s) must be strictly adhered to.  Matters may also be referred to the Monitoring Committee for their assistance.

23.  Transport Drivers

23.1	Employees - Rate of Pay

(a)	Any transport worker shall be paid the Project site milestone payment, where the worker has had a regular involvement of two (2) hours or more on any given day with the Project.

23.2	Contract Carrier

(a)	The Parties agree, all Contract Carries involved on the Project shall be paid the rates of pay applicable under the Transport Industry Excavated Material Contract Determination for the cartage of material to, on and from the site.

23.3	GST

(a)	Rates paid to contractor’s carriers, including any applicable project productivity allowance, shall be exclusive of GST.  A separate amount equal to 10% of the value of the remuneration payment shall be paid to the carrier for contracts of carriage (the GST amount).  The total fee payable to the contract carrier shall be the sum of the remuneration payable and the GST amount.

24.Anti-Discrimination

24.1	It is the intention of the Parties bound by this Project Award to seek to achieve the object in section 3(f) of the Industrial Relations Act 1996 to prevent and eliminate discrimination in the workplace. This includes discrimination on the ground of race, sex, marital status, disability, homosexuality, transgender identity, age and responsibilities as a carer.

24.2	It follows that in fulfilling their obligations under the dispute resolution procedure prescribed by this Project Award, the Parties have obligations to take all reasonable steps to ensure that the operation of the provisions of this Project Award are not directly or indirectly discriminatory in their effects.  It will be consistent with fulfilment of these obligations for the Parties to make application to vary any provision of the Project Award, which, by its terms or operation, has a direct or indirect discriminatory effect.

24.3	Under the Anti-Discrimination Act 1977, it is unlawful to victimise an employee because the employee has made or may make or has been involved in a complaint of unlawful discrimination or harassment.

24.4	Nothing in this clause is to be taken to affect:

(a)	Any conduct or act which is specifically exempted from anti-discrimination legislation;

(b)	Offering or providing junior rates of pay to persons under 21 years of age;

(c)	Any act or practice of a body established to propagate religion which is exempted under section 56(d) of the Anti-Discrimination Act 1977;

(d)	A Party to this Project Award from pursuing matters of unlawful discrimination in any State or Federal jurisdiction.

24.5	This clause does not create legal rights or obligations in addition to those imposed upon the Parties by the legislation referred to in this clause.

NOTES -

(a)	Employers and employees may also be subject to Commonwealth anti-discrimination legislation.

(b)	Section 56(d) of the Anti-Discrimination Act 1977 provides:

“Nothing in this Act affects … any other act or practice of a body established to propagate religion that conforms to the doctrines of that religion or is necessary to avoid injury to the religious susceptibilities of the adherents of that religion.”

25.  Project Death Cover

25.1	John Holland will guarantee that the legal beneficiary of any employee who dies as a consequence of working on the Project will be paid a death benefit of $25,000.  Such benefit shall be paid within fourteen (14) days of the production of appropriate documentation.  This payment shall be in addition to any other entitlement that might be paid to the beneficiary as a consequence of the death of the Employee.

26.  Personal Carer's Leave

26.1	Use of Sick Leave

(a)	An Employee, other than a casual Employee, with responsibilities in relation to a class of person set out in subclause 26.1(c)(ii) who needs the Employee's care and support, shall be entitled to use, in accordance with this sub-clause, any current or accrued sick leave entitlement for absences to provide care and support for such persons when they are ill.

Such leave may be taken for part of a single day.

(b)	The Employee shall, if required, establish either by production of a medical certificate or statutory declaration, the illness of the person concerned and that the illness is such as to require care by another person. In normal circumstances, the Employee must not take carer's leave under this sub-clause where another person has taken leave to care for the same person.

(c)	The entitlement to use sick leave in accordance with this sub-clause is subject to:

(i)	the Employee being responsible for the care of the person concerned; and

(ii)	the person concerned being:

A.	a spouse of the Employee; or

B.	a de facto spouse who, in relation to a person, is a person of the opposite sex to the first mentioned person who lives with the first mentioned person as the husband or wife of that person on a bona fide domestic basis although not legally married to that person; or

C.	a child or an adult child (including an adopted child, a step- child, a foster child or an ex-nuptial child), parent (including a foster parent and legal guardian), grandparent, grandchild or sibling of the Employee or spouse or de facto spouse of the Employee; or

D.	a same sex partner who lives with the Employee as the de facto partner of that Employee on a bona fide domestic basis; or

E.	a relative of the Employee who is a member of the same household where, for the purposes of this subparagraph:

(iii)	"relative" means a person related by blood, marriage or affinity;

(iv)	"affinity" means a relationship that one spouse, because of marriage, has to blood relatives of the other; and

(v)	"household" means a family group living in the same domestic dwelling.

(d)	An Employee shall, wherever practicable, give their Employer notice prior to the absence of the intention to take leave, the name of the person requiring care and their relationship to the Employee, the reasons for taking such leave and the estimated length of absence. If it is not practicable for the Employee to give prior notice of absence, the Employee shall notify the Employer by telephone of such absence at the first opportunity on the day of absence.

26.2	Unpaid Leave for Family Purpose

(a)	An Employee may elect, with the consent of the Employer, to take unpaid leave for the purpose of providing care and support to a member of a class of person set out in subparagraph 26. 1 (c)(ii) of this clause who is ill.

26.3	Annual Leave

(a)	An Employee may elect, with the consent of the Employer, subject to the Annual Holidays Act 1944, to take annual leave not exceeding five days in single-day periods, or part thereof, in any calendar year at a time or times agreed to by the parties.

(b)	Access to annual leave, as prescribed in paragraph 26.3(a) above, shall be exclusive of any shutdown period provided for elsewhere under this Award.

(c)	An Employee and Employer may agree to defer payment of the annual leave loading in respect of single-day absences until at least five consecutive annual leave days are taken.

26.4	Time Off in Lieu of Payment for Overtime

(a)	For the purpose only of providing care and support for a person in accordance with subclause 26.1 of this clause, the following provisions shall apply;

(i)	An Employee may elect, with the consent of the Employer, to take time off in lieu of payment for overtime at a time or times agreed with the Employer within 12 months of the said election.

(ii)	Overtime taken as time off during ordinary-time hours shall be taken at the ordinary-time rate, that is, an hour for each hour worked.

(iii)	If, having elected to take time as leave in accordance with clause 26.4 (a) above, the leave is not taken for whatever reason, payment for time accrued at overtime rates shall be made at the expiry of the 12-month period or on termination.

(iv)	Where no election is made in accordance with clause 26.4(a) above, the Employee shall be paid overtime rates in accordance with the Award.

26.5	Make-up Time

(a)	An Employee may elect, with the consent of the Employer, to work "make-up time", under which the Employee takes time off ordinary hours and works those hours at a later time during the spread of ordinary hours at the ordinary rate of pay.

(b)	An Employee on shift work may elect, with the consent of the Employer, to work "make-up time" (under which the Employee takes time off ordinary hours and works those hours at a later time), at the shift work rate, which would have been applicable to the hours taken off.

26.6	Rostered Days Off

(a)	An Employee may elect, with the consent of their Employer, to take a rostered day off at any time.  An Employee may elect, with the consent of their Employer, to take rostered days off in part day amounts.

(b)	An Employee may elect, with the consent of their Employer, to accrue some or all rostered days off for the purpose of creating a bank to be drawn upon at a time mutually agreed between their Employer and Employee, or subject to reasonable notice by the Employee or the Employer.

(c)	This subclause is subject to each Employer informing the relevant Union which is both party to this Award and which has members employed at the particular enterprise, of its intention to introduce an enterprise system of rostered days off flexibility and providing a reasonable opportunity for the Unions to participate in negotiations.

27.  Union Right of Entry to Project Site

27.1	The Parties to this Project Award acknowledge the right of employees to be active union members and respect the right of the Union to organise and recruit members.  The parties to this Project Award also acknowledge that good communication between the Union official, the delegate and its members is an important mechanism in assisting the Parties resolve grievances and disputes in a timely fashion.

27.2	Visiting Union Officials

(a)	All visitors attending the Project Site shall obtain a Visitors security day pass at the construction site office before entering onto the Project Site;

(b)	Before entering the Project Site all Union officials, with powers of entry under either Federal or State legislation, shall comply with the relevant right of entry provisions and, having done so, shall report to the John Holland construction site office upon arrival at the Project Site;

(c)	John Holland and Employers shall respect all laws and regulations governing the rights and obligations of Authorised Union Officials when visiting and/or inspecting a workplace.

27.3	Principal Contractor’s Workplace Delegate -

In this clause the expression "delegate" means an Employee of John Holland who is the accredited representative of the Union at the Project Site.

(a)	Accredited Delegate - An Employee appointed delegate on the Project Site where they are employed shall upon notification thereof by the Union to John Holland, be recognised as the accredited representative of the Union.  The delegate shall be allowed the necessary time during working hours to interview their Employer or their representative on matters affecting Employees whom they represent;

(b)	Rights of the Delegate:

(i)	The Parties acknowledge it is the sole right of the Union and its members to elect the delegate for the Project Site, who shall be recognised as the authorised representative of the Union at the Project Site;

(ii)	The delegate shall have the right to be consulted and assist other workplace delegates and employees on the Project Site to discuss industrial matters during normal working hours;

(iii)	The delegate shall have the right to communicate with members of the Union in relation to industrial matters without impediment by John Holland.  Without limiting the usual meaning of the expression "impediment", this provision applies to the following conduct by John Holland:

moving the delegate to a workplace or work situation which prevents or significantly impedes communication with members;

changing the delegate’s shifts or rosters so that communication with members is prevented or significantly impeded;

disrupting duly organised meetings.

(c)	The delegate shall be entitled to represent union members of John Holland and assist other workplace delegates in relation to industrial matters at the Project Site, and without limiting the generality of that entitlement is entitled to be involved as follows:

(i)	at all stages in the negotiation and implementation of Workplace Agreement/Arrangements or Awards or other industrial instruments, in accordance with the dispute settlement procedures provided in this Project Award and the "No Extra Claims" clause of this Project Award;

(ii)	the introduction of new technology and other forms of workplace change on the Project Site;

(iii)	career path, reclassification, training issues, and to initiate discussions and negotiating on any other matters affecting the employment of members on the Project Site.

(d)	In order to assist the delegate to effectively discharge their duties and responsibilities, the delegate shall be afforded the following entitlements:

(i)	the right to reasonable communication with other workplace delegates and management in relation to industrial matters, where such communication can not be dealt with or concluded during normal breaks in work;

(ii)	at least 10 days paid time off work to attend relevant Union training courses and other relevant training courses endorsed by the relevant Union;

(iii)	paid time off to attend a monthly (maximum of one meeting per month) meeting of delegates in the industry.

(e)	John Holland shall provide to the delegate (where practicable) the following:

(i)	lockable cabinet for the keeping of records relating to the duties of the delegate;

(ii)	a lockable notice board for the placement of Union notices at the discretion of the delegate;

(iii)	where practicable and if agreed to, a union office;

(iv)	where a union office room is not practicable, access to a separate meeting room;

(v)	use of the telephone for  legitimate union business associated with the Project;

(vi)	from existing resources, and where practical and agreed to for legitimate union project related business, access to:

(a)	a word-processor, typewriter, photocopier, facsimile machine and email;

(b)	a personal computer (PC), CD ROM and E-mail and the Internet at the workplace, and for employer-sponsored access to E-mail and the Internet at home. (Such as through leasing arrangements).  Such access shall include the right to create a website with a guaranteed right to privacy.

(vii)	Where practical and agreed, John Holland shall provide access to the use of the above facilities to other workplace delegates who may be appointed on the Project Site;

(viii)	There shall be no deduction to wages where the Union requires the delegate to attend any Court or Industrial Tribunal proceedings relating to Industrial matters at the Project Site;

(ix)	Properly accredited officials and workplace representatives of the Union shall have the right to be provided with appropriate access (in accordance with the relevant legislation) to Employees to promote the benefits of union membership.

(f)	To assist in this process John Holland shall:

(i)	If requested by its Employees, provide payroll deduction services for union fees.  Such fees shall be remitted to the Union on a monthly basis with enough information supplied to enable the union to carry out a reconciliation;

(ii)	Supply all Employees with a union application form;

(iii)	Provide the Union with access to talk to new Employees in accordance with Clause 27.3(e)(ix) of this Award;

(iv)	Ensure that all supervisors are trained in the provisions of this Project Award.

28.  Immigration and Compliance

28.1	The Parties are committed to compliance with Australian immigration laws so as to ensure maximum work opportunities for unemployed permanent residents and Australian citizens.  Employers will be advised by John Holland of the importance of immigration compliance.  Where there is concern that illegal immigrants are being engaged by an Employer on the Project, John Holland will act decisively to ensure compliance.

28.2	Employers are required, prior to Employees commencing work on-site, to check the legal rights of employees to work and to provide appropriate evidence of such to John Holland.

28.3	The Department of Immigration and Multicultural and Indigenous Affairs (DIMIA) can assist with checking work rights through its kit "Don’t give a job to an illegal worker" available from DIMIA offices or on the DIMIA website at www.immi.gov.au/employers.  Employers can use the pilot Work Rights Information line 1800 040 070 for information on how to read a visa, or the Work Right Faxback Facility 1800 505 550 for written confirmation on an employee’s work rights with the consent of the Employee.  The form for using the Work Right Faxback Facility on this Project is attached in Annexure A.

29.  Dispute Settlement Procedures

29.1	General

(a)	The Parties, the Employers and the Employees shall use their best endeavours to prevent industrial disputes arising on the Project.

(b)	In the event that an industrial dispute does arise, the Parties, the Employers and the Employees shall use their best endeavours to resolve the dispute and will adopt the relevant dispute settlement procedures set out in this clause.

(c)	During the dispute settlement process, work on the Project shall continue in accordance with the status quo prior to the dispute, but no party shall be prejudiced as to final settlement of the dispute by the continuance of work pursuant to this sub-clause.

29.2	Employer Dispute

(a)	In the event of a dispute involving an individual Employer and its Employees, the relevant Employer and its Employees shall adopt the following procedure:

Step 1

At first instance the Employee(s) shall raise any grievances with his/her supervisor and the relevant Union Delegate and attempt to resolve the dispute.

Step 2

If, after Step 1 the dispute remains unresolved, the relevant Union Delegate and the John Holland Construction Manager shall confer with the relevant Employer’s on-site manager in an attempt to resolve the dispute.

Step 3

If after Step 2 the dispute remains unresolved, the relevant Union Delegate, the relevant Employer and the John Holland Project Director shall refer the dispute to the Monitoring Committee for resolution.

Step 4

If after Step 3 the dispute remains unresolved, John Holland , the relevant Employer and/or the relevant Union shall notify the Industrial Relations Commission of NSW ("IRCNSW’) of a dispute. The IRCNSW’s decision shall be binding on all parties, subject to the parties’ right of appeal.

29.3	Project Dispute

(a)	In the event of a dispute involving John Holland, all Employers and their Employees, those parties to the dispute shall adopt the following procedure:

Step 1

At first instance the Employee(s) shall raise any grievance with their Employers, their Union Delegate and the John Holland Construction Manager.

Step 2

If after Step 1 the dispute remains unresolved, the John Holland Project Director, the relevant Union Delegates and the most senior on-site managers of each Employer involved in the dispute shall confer with a view to resolving the dispute.

Step 3

If after Step 2 the dispute remains unresolved, the Employers, the Union Delegates and the John Holland Project Director shall refer the dispute to the Monitoring Committee for resolution.

Step 4

If after Step 3 the dispute remains unresolved, John Holland, the Employers and/or the Union(s) shall notify the IRCNSW of a dispute. The IRCNSW decision shall be binding on all parties, subject to the right of appeal.

29.4	Project Award Dispute

(a)	In the event of a dispute over the implementation of this Project Award, the Parties shall adopt Steps 1, 2 and 3 of the "Project Dispute" dispute settlement procedures set out in clause 29.3.

(b)	If after Step 3 the dispute remains unsolved, the Monitoring Committee shall call on those parties concerned with the dispute ‘Concerned Parties’ to meet and discuss the issues relating to the dispute with a view to resolution of the dispute.

(c)	If the Concerned Parties cannot resolve the dispute, the Parties shall refer the dispute to the IRCNSW for determination; and, in referring the dispute, the Parties shall seek to have the matter dealt with by a senior member of the Commission. The IRCNSW’s decision shall be binding on all Parties, subject to the Parties’ rights of appeal.

29.5	Demarcation Disputes

(a)	The Parties, the Employers and the Employees recognise that cross or broad skilling requires that traditional/artificial demarcation barriers cease, as does the concept of ‘inappropriate use of labor.’ Employees agree to undertake the full work tasks within their skill levels, and to undertake duties that may be peripheral to their core skills or duties. Provided that it is not the intention of any party to promote de-skilling through this clause.

(b)	In the event that a demarcation dispute does arise and the dispute cannot be resolved between two or more Unions over coverage of any particular item of work, then the Unions agree to resolve the dispute in a timely manner strictly in accordance with the following procedures:

(i)	Ensure that no stoppage of work or other forms of industrial action occur;

(ii)	Notify the Labor Council of the demarcation dispute. The Labor Council will participate in any discussions or meetings convened to try to reconcile the relevant Unions or members;

(iii)	The Parties to this Project Award reserve their right to submit matters in dispute to the IRCNSW for determination.

(c)	Not withstanding anything in this clause the status quo prior to the dispute shall prevail and work shall continue while the dispute is resolved.

(d)	The Parties to this Project Award agree to abide by the terms of any Demarcation Agreements which exist between the Unions.

30.  Not a Precedent

30.1	The Parties agree not to use this Project Award as precedent and that this Project Award will in no way create a claim for flow-on of on-site wage rates and conditions.

31.  Leave Reserved

31.1	The parties acknowledge that should the National Code of Practice for the Construction Industry - 1997 be amended during the term of this Project Award arising from relevant proceedings before the Federal Court of Australia, the Parties may seek to vary this Project Award to include Employer contributions in respect to Superannuation, Redundancy and Top-Up Insurance payments.

32.  Annexure A

Department of Immigration and Multicultural Affairs

Authority To Obtain Details Of Work Rights Status From DIMA

| Employee Details | Employer/Labour Supplier Details |
| --- | --- |
| (As specified in passport or other identity document) |
| Family Name: | Business Name: |
|  | Given Name(s): | Business Street Address: |
| Other Name(s) used (eg maiden name): | Type of Business |
| Date of Birth: | Name of Contact Person: |
|  | Nationality: |
| Telephone: |
| Passport Number: | Fax: |
|  | Visa Number: | Note that the employee’s work rights status will |
|  | be sent directly to the fax number given above. |
| Visa Expiry Date: | Please ensure that this number is correct. |
|  | I authorise the Department of Immigration and | John Holland Pty Ltd Details |
| Multicultural Affairs (DIMA) to release the details of |
|  | my work rights status (that is, my entitlement to work | Business Name: John Holland Pty Ltd |
| legally in Australia) to the employer/labour supplier |
|  | and John Holland Pty Ltd named on this form. | Business Street Address: Level 6, 235 Pyrmont |
|  | Street, Pyrmont, NSW, 2009. |
| I understand that these details are held by DIMA on |
|  | departmental files and computer systems. I also | Type of Business: Construction |
| understand that the employer/labour supplier will use |
|  | this information for the purposes of establishing my | Name of Contact Person: Allan Miller |
| legal entitlement to work in Australia, and for no |
|  | other purpose. | Telephone: (02) 9541 0318 |
|  | Fax: (02) 9541 2369 |
| Employee Signature: |
| The Completed Form Should Be faxed to |
| Date: | 1800 505 550 |

If All Details Match With Our Records, The Employee’s Work Rights Status Will Be Faxed To You Within One Working Day

M. J. WALTON  J, Vice-President.

____________________

Printed by the authority of the Industrial Registrar.